TECHNICAL TASK LIST ri.uvt.ro — Frontend Implementation West University of Timișoara · International Relations Department

# Overview

This task list breaks down the full ri.uvt.ro React implementation into individual, assignable tasks. Tasks are organized by implementation phase and tagged with estimated effort (in story points: 1 SP ≈ 0.5 day) and priority level.

| HIGH | MED | LOW | DONE | BLOCKER | SP = Story Points (1 SP ≈ 0.5 day) |
| --- | --- | --- | --- | --- | --- |

| ID | Task Description | Component / Module | Effort | Priority |
| --- | --- | --- | --- | --- |
| Phase 0 — Project Setup & Foundation |  |  |  |  |
| T-001 | Initialize Next.js 14 project with TypeScript, App Router, and ESLint config | Project scaffold | 2 SP | HIGH |
| T-002 | Configure Tailwind CSS with UVT design tokens (colors, fonts, spacing) | tailwind.config.ts | 2 SP | HIGH |
| T-003 | Set up next-i18next with ro/en locale files; configure locale routing | i18n + routing | 3 SP | HIGH |
| T-004 | Create src/lib/api.ts — centralized WP REST API functions (getPage, getPosts, getPartners) | lib/api.ts | 3 SP | HIGH |
| T-005 | Configure Storybook 8 with Tailwind + FA icon support | Storybook | 2 SP | MED |
| T-006 | Set up Jest + Testing Library + Playwright; define test conventions | Testing infra | 2 SP | MED |
| T-007 | Configure GitHub Actions CI: lint → test → build → deploy | CI/CD pipeline | 3 SP | HIGH |
| T-008 | Define TypeScript types for WP REST API responses (api.d.ts) | types/api.d.ts | 2 SP | HIGH |
| Phase 1 — Atoms |  |  |  |  |
| T-101 | Build Icon atom — FA wrapper with library, size, ariaHidden props | atoms/Icon | 1 SP | HIGH |
| T-102 | Build Button atom — polymorphic (button/a); primary, secondary, alert, ghost variants; 4 sizes | atoms/Button | 2 SP | HIGH |
| T-103 | Build Divider atom — horizontal rule with spacing and color token props | atoms/Divider | 1 SP | HIGH |
| T-104 | Build Typography atom — variant prop (h1–h6, body, caption); align prop; locale-aware formatting | atoms/Typography | 2 SP | HIGH |
| T-105 | Build LanguageSwitcher atom — flag img + locale link; aria-label on anchor | atoms/LanguageSwitcher | 2 SP | HIGH |
| T-106 | Write Storybook stories + Jest unit tests for all 5 atoms | atoms/* (tests) | 3 SP | HIGH |
| Phase 2 — Molecules |  |  |  |  |
| T-201 | Build IconListItem molecule — Icon + text + optional link; traditional and inline variants | molecules/IconListItem | 2 SP | HIGH |
| T-202 | Build IconList molecule — maps IconListItem; traditional / inline layout toggle | molecules/IconList | 1 SP | HIGH |
| T-203 | Build SectionHeader molecule — title + optional subtitle + Divider; h1/h2/h3 level prop | molecules/SectionHeader | 1 SP | HIGH |
| T-204 | Build IconCard molecule — icon + title + optional href + background color | molecules/IconCard | 2 SP | MED |
| T-205 | Build ContactInfo molecule — name, role, office, phone, email using IconListItem | molecules/ContactInfo | 2 SP | MED |
| T-206 | Build SocialIconBar molecule — FA brand icons with external links + aria-labels | molecules/SocialIconBar | 1 SP | MED |
| T-207 | Build NewsletterForm molecule — email input + submit; loading + success + error states | molecules/NewsletterForm | 3 SP | MED |
| T-208 | Build ContactForm molecule — 4-field form; validation; Next.js Server Action integration | molecules/ContactForm | 4 SP | HIGH |
| T-209 | Write Storybook stories + tests for all 8 molecules | molecules/* (tests) | 4 SP | MED |
| Phase 3 — Organisms (Priority Order) |  |  |  |  |
| T-301 | Build DocumentDownloadList — icon per file type; title; links list [HIGHEST ROI] | organisms/DocumentDownloadList | 3 SP | HIGH |
| T-302 | Build Navbar — multi-level dropdown; burger menu; LanguageSwitcher; full a11y | organisms/Navbar | 6 SP | HIGH |
| T-303 | Build Footer — 2-col layout; copyright; legal IconList links | organisms/Footer | 2 SP | HIGH |
| T-304 | Build AccordionSection — single-open mode; allowMultiple prop; aria-expanded/controls | organisms/AccordionSection | 4 SP | HIGH |
| T-305 | Build ContentSection — 2-col; icon or image; configurable column ratio; background token | organisms/ContentSection | 3 SP | HIGH |
| T-306 | Build TeamGrid — 2-col grid of ContactInfo; optional AccordionSection per member | organisms/TeamGrid | 3 SP | MED |
| T-307 | Build TabsSection — tablist/tab/tabpanel ARIA pattern; horizontal/vertical orientation | organisms/TabsSection | 4 SP | MED |
| T-308 | Build HeroSlider — Swiper.js; full-width; bg image + overlay; arrow buttons; a11y roles | organisms/HeroSlider | 5 SP | MED |
| T-309 | Build CTACardGrid — bg image cards with overlay button; responsive 2/3/4-col grid | organisms/CTACardGrid | 3 SP | MED |
| T-310 | Build StoryCardGrid — 3-col card grid; image, title, excerpt, CTA link per card | organisms/StoryCardGrid | 3 SP | LOW |
| T-311 | Write Storybook stories + integration tests for all 10 organisms | organisms/* (tests) | 6 SP | MED |
| Phase 4 — Layout Templates |  |  |  |  |
| T-401 | Build PageLayout template — skip-link + Navbar + main + Footer; locale prop threading | templates/PageLayout | 3 SP | HIGH |
| T-402 | Build InnerPageTemplate — PageLayout + SectionHeader + Breadcrumb slot + content area | templates/InnerPageTemplate | 2 SP | HIGH |
| T-403 | Build HomePageTemplate — PageLayout + HeroSlider + section grid + SocialIconBar + Newsletter | templates/HomePageTemplate | 3 SP | MED |
| Phase 5 — Page Implementation |  |  |  |  |
| T-501 | Implement Homepage — wire HomePageTemplate with WP API data; generateStaticParams for locales | app/[locale]/page.tsx | 4 SP | HIGH |
| T-502 | Implement Navbar data — fetch menu items from WP REST API menus endpoint | lib/api.ts + Navbar | 3 SP | HIGH |
| T-503 | Implement Echipa DRI page — TeamGrid + AccordionSection; parse WP page content | despre-dri/echipa-dri | 4 SP | HIGH |
| T-504 | Implement all Erasmus Outgoing pages (5 sub-pages) — AccordionSection + DocumentDownloadList | erasmus/outgoing-* | 8 SP | HIGH |
| T-505 | Implement all Erasmus Incoming pages (4 sub-pages) | erasmus/incoming-* | 6 SP | HIGH |
| T-506 | Implement Studenti Internaționali pages (4 sub-pages) — admission + DocumentDownloadList | studenti-internationali/* | 6 SP | MED |
| T-507 | Implement Burse pages (dynamic [slug] route) — SSG with generateStaticParams | burse/[slug] | 5 SP | MED |
| T-508 | Implement Cooperare pages (acorduri + afilieri) — PartnerTable or IconList | cooperare/* | 4 SP | MED |
| T-509 | Implement Contact page — ContactForm + IconList + Map embed; Server Action for submission | contact/page.tsx | 4 SP | HIGH |
| T-510 | Implement API Route Handlers — contact form POST; newsletter POST | api/contact, api/newsletter | 3 SP | HIGH |
| Phase 6 — Quality Assurance & Launch Prep |  |  |  |  |
| T-601 | Accessibility audit — keyboard nav, screen reader, WCAG 2.1 AA contrast check on all pages | All pages | 5 SP | HIGH |
| T-602 | Playwright E2E tests — homepage, Erasmus flow, contact form, language switch | e2e/ | 4 SP | HIGH |
| T-603 | Performance audit — Core Web Vitals, image optimization, lazy-loading review | All pages | 3 SP | HIGH |
| T-604 | Cross-browser testing — Chrome, Firefox, Safari, Edge; mobile (iOS Safari, Android Chrome) | All pages | 3 SP | HIGH |
| T-605 | i18n QA — verify all strings translated; date/number formatting in both locales | i18n/ | 3 SP | MED |
| T-606 | SEO audit — meta tags, Open Graph, sitemap.xml, robots.txt, canonical URLs per locale | All pages | 3 SP | MED |
| T-607 | Storybook finalization — all components documented; publish to internal URL for DRI review | Storybook | 2 SP | MED |
| T-608 | Staging deployment — configure Vercel/hosting; verify WP REST API CORS; smoke test | Infrastructure | 3 SP | HIGH |
| T-609 | Production launch — DNS cutover; cache warm-up; monitor error rates for 48h | Infrastructure | 2 SP | HIGH |

# Effort Summary

| Phase | Tasks | Total SP | Approx. Days |
| --- | --- | --- | --- |
| Phase 0 — Project Setup | 8 | 17 SP | ~9 days |
| Phase 1 — Atoms | 6 | 9 SP | ~5 days |
| Phase 2 — Molecules | 9 | 20 SP | ~10 days |
| Phase 3 — Organisms | 11 | 39 SP | ~20 days |
| Phase 4 — Templates | 3 | 8 SP | ~4 days |
| Phase 5 — Pages | 10 | 47 SP | ~24 days |
| Phase 6 — QA & Launch | 9 | 28 SP | ~14 days |
| TOTAL | 56 tasks | 168 SP | ~86 days |

Parallelization Note Phases 1-3 can be parallelized with Phase 0 once the project is scaffolded (T-001 through T-004). A team of 2 frontend developers can complete the full implementation in approximately 10-12 weeks. Phases 0-3 form the critical path and should be completed before any page implementation begins.